## Slide 1: Practical Knowledge Agile,Scrum, Jira Case Study “Restaurant E-menu” ระบบสั่งอาหารผ่านมือถือ
See-Flutter เรียนรู้ไปด้วยกัน เรียนฟรี พร้อม Source Code
18 Sep 2020
Day#60
EP70

## Slide 2: CONTENT เนื้อหาวันนี้
Review Use Case
Review UI and DB Design
Plan to Develop
Agile/Scrum
Jira for control project
Target Group: Mobile Developer

## Slide 3: Key Knowlege
Agile and Scrum
Practical for Agile and Scrum using Jira software
How to create user story ?

## Slide 4: Use Case (Review)
Open Table using QR
Customer
Restaurant
Admin
Waiter
Chief
View Menu
Make Order
View Order
Check Status
View Order for Payment
Payment
View Menu Details
Submit Order
EP69
design
Plan to finish within 1 week
Target
EP71-80
Within 1 week

## Slide 5: UI Design – Flow & UI (Review)
Scan
Camera
 Web
App
(iOS,Andriod)
Already open table
SEE-FOOD
Passcode
Next
Customer Info
Name
Next
Mobile#
No of Guest
www.seefood/T001
SEE-FOOD
Scan
Order
Sign-in
Sign-up
See Food
No 1 Street Food
SEE-FOOD
Order
Sign-in
TT_ORDERS
Order#
CustomerInfo
OrderItemInfo
PaymentInfo
TM_TABLES
Customer
Order#
No of Guest
Mobile#
(PassCode)
NO
Status=CLOSE
Yes
Status=OPEN
SharedVariable (Global)
UserName
TableNo
OrderNo
TM_TABLES
TT_ORDERS
TM_TABLES
TT_ORDERS
TM_TABLES
Error
Not Found
1
2.1
2.2
3
1
2
3.2
3.2
4
FireStore Database

## Slide 6: UI Design (View Menu)
Send Order

## Slide 7: QR Code Scan Design at Restaurant Table
SEE-FOOD
NO.1 STREET FOOD
www.seeflutter.com
Scan to open table here
Table: 12
SEE-FOOD
NO.1 STREET FOOD
www.seeflutter.com
Download App Here

## Slide 8: Requirements
Requirements /Use Case | Story Point (1,2,3,5,8) | Day | Use Story As a <Roles>, I want <Feature>, so that <Benefits)
Open Table (Scan QR) | 2 | Day 1 | As a PO, I want to open table using QR, so that easy to make order without waiter
Customer Info | 1 | Day 2 | As a PO, I want to fill customer info when open table, so that using mobile no as password for other guests in same table can make order together
Make Order | 2 | Day 3 | As a PO, I want to make order online, so that easy to send order to kitchen without waiter
View Order Items for sending order | 2 | Day 4 | As a PO, I want to view order items for sending order, so that can confirm order before submit
View Order for check status | 1 | Day 5 | As a PO, I want to view order for check status, so that can check order status e.g. ORDER,COOK,SERVE
View Order for make payment | 2 | Day 6 | As a PO, I want to view order for make payment, so that customer can check total price and call for payment
Make Payment | 5 | Day 7 | As a PO, I want to make payment by cash and promppay, so that can reduce time for billing

## Slide 9: Story Point = Poker
Traditional software teams give estimates in a time format: days, weeks, months. Many agile teams, however, have transitioned to story points. Story points rate the relative effort of work in a Fibonacci-like format: 0, 0.5, 1, 2, 3, 5, 8, 13, 20, 40, 100. It may sound counter-intuitive, but that abstraction is actually helpful because it pushes the team to make tougher decisions around the difficulty of work. Here are few reasons to use story points:
Story points and planning poker = VOTING STORY POINTS
Teams starting out with story points use an exercise called planning poker. At Atlassian, planning poker is a common practice across the company. The team will take an item from the backlog, discuss it briefly, and each member will mentally formulate an estimate. Then everyone holds up a card with the number that reflects their estimate. If everyone is in agreement, great! If not, take some time (but not too much time–just couple minutes) to understand the rationale behind different estimates. Remember though, estimation should be a high level activity. If the team is too far into the weeds, take a breath, and up-level the
(https://www.atlassian.com/agile/project-management/estimation, no date)
“Story Point เป็นตัวกำหนดความยากง่ายในแต่ละงาน ซึ่งสามารถ Vote ใน Team เป็นคะแนน เพื่อใส่ใน งานแต่ละงานได้
การ Vote ก้อสามารถใช้ตัวเลขเช่น 1,2,3,5,8 เมื่อทำไปเรื่อย ๆ ในแต่ละ Sprint ความแม่นยำใน Team ในการประเมินก้อจะดีขึ้น
สามารถใช้ Story Point เช่น % งานที่เสร็จ โดยใช้ BurnDown Chart”

## Slide 10: Today Keyword related to Agile & Scrum
Agile = Modern Project Management Methodology
Scrum = Subset of Agile methodology
User Story = Requirements
Product Backlog
Product Owner = ผู้ให้ Requirements / Developer / Scrum Master = คนวางแผนงาน
Sprint = Time frame for development in each sprint e.g. 4 weeks
Agile
Scrum
User Story คือ รายละเอียดของงานก่อนที่จะเริ่มพัฒนา ทีมพัฒนาจะใช้ User Story บันทึกข้อมูลความต้องการของลูกค้า เพื่อเป็นตัวกำหนดขอบเขตของการทำงาน ผู้ที่เขียน User Story ไม่ได้เป็นหน้าที่ของใครคนใดคนหนึ่ง แต่เป็นหน้าที่ของคนในทีมทุกคนที่จะช่วยกันวางแผนการทำงาน องค์ประกอบที่สำคัญของ User (https://medium.com/swiftlet-tech/2019)
XP
jira

## Slide 11: Agile and Waterfall
Ref (http://ouriken.com/blog/which-one-is-right-for-you-waterfall-or-agile/, no date)
Agile: Get Customer Feedback, Contineous Improvement

## Slide 12: Business Requirements
Business Requirements = Customer Requirements
Use Case = Feature = Functionalities
Fucntional Requirements
User Story
Product Backlog
Customer
Requirements = ความต้องการของลูกค้า

## Slide 13: Scrum Process
Restaurant E-menu
Standup Meeting
Everyday (15 min)
To update status
What did you do yesterday?
What will you do today?
What is problem to get help?

## Slide 14: Jira Software (Atlassian)
https://www.atlassian.com/
Ref. NO 1: https://geekbot.com/blog/scrum-tools/?k_id=dsa-19959388920&adgroup_id=73039967424&campaign_name_ad=1697251819&gclid=CjwKCAjw-5v7BRAmEiwAJ3DpuI2f6p36PJZmfCcPbMUaaOrPNAGvq9B2HfN5y2Gc63xJ4fzuj92cExoCfiYQAvD_BwE

## Slide 15: Scrum

## Slide 16: User Story ( Issue in Jira)
Story Points
Person-in-charge (Developer)
Sprint#1

## Slide 17: Report from Jira
Burndown Chart using Story Point

## Slide 18: Jira – Visualize update status

## Slide 19: Jira on mobile
(https://marketplace.atlassian.com/apps/1211459/mobility-for-jira-mobile-jira-team, no date)

## Slide 20: Jira - Freemium
(https://www.atlassian.com/software/jira/pricing#feature-comparison, no date)